**Daily Scrum or Standup Meeting**

Team name: Group 4

Scrum Master: Kaiden McMillen

Date: 02/06/2023

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Kaiden McMillen | Other commitments, finished up activity diagrams | Help finish UML.  Read Django docs on permissions.  Meet in person for presentation. | Refresh self on Django, read docs |
| Michael | Researched Django docs for “User” | Help finish UML.  Meet in person for presentation | N/A |
| Ryan Gubler | Other commitments | Help finish UML.  Meet in person for presentation | N/A |
| Josh Hatch | Researched permissions documentation | Help finish UML.  Adjust High fidelity plan to reflect changes  Meet in person for presentation | N/A |

# Burndown

A picture containing graphical user interface

Description automatically generated

# Screenshot of you project board

Graphical user interface, text, application, email

Description automatically generated