**Daily Scrum or Standup Meeting**

Team name: Group 4

Scrum Master: Kaiden McMillen

Date: 02/02/2023

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Kaiden McMillen | Prepared for next sprint | Paying employees activity diagram | Other commitments |
| Josh Hatch | Prepared for next sprint | Get started on enable authentication. May entail the database. | Other Commitments |
| Ryan Gubler | Prepared for next sprint | 3 Low fidelity markups. | Other Commitments |
| Michael Hanks | Made activity diagrams | Requesting Service Activity Diagram | N/A |

# Burndown

Graphical user interface, application

Description automatically generated

# Screenshot of you project board

Graphical user interface, application

Description automatically generated